ClientFlow System Audit & Debug Report

Pre-development fault analysis

# Audit scope

Reviewed the proposed workflow, architecture, modules, data model, APIs, integrations and sprint plan before implementation.

# Risk register

| ID | Severity | Fault | Impact | Correction |
| --- | --- | --- | --- | --- |
| CF-01 | Critical | Credential leakage | Raw platform passwords/API secrets must never be collected. | Collect account IDs/access confirmation only; use a dedicated secrets manager only if truly required. |
| CF-02 | Critical | Tenant isolation | Changing object IDs must not expose another client's data. | Enforce ownership/tenant checks on every server-side read/write. |
| CF-03 | Critical | Malicious uploads | Executable/harmful files may be uploaded. | Allowlist types, validate signatures, limit size, randomize names, safe storage and scan where available. |
| CF-04 | Critical | Payment security | Card data must not be stored by ClientFlow. | Use hosted/tokenized checkout; store provider references and verify signed idempotent webhooks. |
| CF-05 | High | Signature integrity | A checkbox is not a production e-signature. | Use e-sign provider or clearly mark academic signing as simulated; bind to immutable contract version. |
| CF-06 | High | Invitation security | Reusable/predictable onboarding links can be abused. | Use random, expiring, single-use tokens; store token hashes. |
| CF-07 | High | Workflow state | Payment/contract/onboarding can become inconsistent. | Use explicit state machines and prerequisite validation. |
| CF-08 | High | Template mutation | Template edits can change active onboarding unexpectedly. | Version templates and snapshot assigned steps. |
| CF-09 | High | Authorization matrix | Roles alone do not define endpoint permissions. | Create and enforce role/object permission rules. |
| CF-10 | High | Audit integrity | Editable logs weaken accountability. | Make critical audit events append-only. |
| CF-11 | Medium | Reminder duplication | Retries may send duplicate reminders. | Use unique idempotency keys. |
| CF-12 | Medium | Email reliability | Email needs retries and delivery status. | Use provider abstraction and outbox/queue semantics. |
| CF-13 | Medium | Timezone handling | Due dates can display incorrectly. | Store UTC plus explicit display timezone. |
| CF-14 | Medium | Concurrency | Simultaneous updates can create invalid states. | Use transactions and optimistic locking/version checks. |
| CF-15 | Medium | PII retention | Client data needs lifecycle rules. | Define retention, export, deletion and access policies. |
| CF-16 | Medium | Error leakage | Raw DB errors can expose internals. | Centralize safe errors and structured logs. |
| CF-17 | Medium | Observability | Failures may go unnoticed. | Add health checks, structured logs and service-failure metrics. |

# Corrected readiness rule

READY_TO_START is allowed only when configured payment requirements, exact contract/signature requirements, all required onboarding steps and team review conditions are satisfied.

# Release blockers

CF-01 through CF-04 are critical and must be fixed and tested before production.